| Project Status Report |  |
| --- | --- |
| Project Name | OSI-CAN_Activity 3_Group B |
| For Week Ending | Nov. 7th |
| Project Status | Yellow |
| Status Description | We're in the yellow due to a lack of experience with the Wordpress software causing difficulties with recreating and then improving upon our high-fi prototype. Getting back into the green will be achieved by practicing with the software to increase familiarity. |
| Activities—During the Past Week |  |
| -Made two spereate homepages to compare. -Made the immediate help page. |  |
| Activities—Planned for Next Week |  |

-Practice with Wordpress.

-Look into how colour theory works with trauma informed design.

-Work on improving homepage.

-Get a couple other pages set up.

Project Issues

-Lack of familiarity with Wordpress. -Differences between Wordpress and Figma. -Lack of quality imagery to use in website.

Project Changes

No major changes made. Overall project goals and direction have remained the same.